INVESTOR PITCH PREP

RegScope Demo — Action Plan

Quick fixes (today, ~1 hour) + 5-day rebuild plan. Everything maps to the $810 V2 proposal.

# What’s in the $810 V2 Proposal

These are the real features that need to show up in the prototype. Everything below maps directly to what Raphael is paying for:

| Feature | Price | Prototype State | Where It Shows |
| --- | --- | --- | --- |
| Questionnaire V1 | V1 | Working (3 steps) | New Scan page |
| Questionnaire V2 fields | V2 | Build now: add Company Size, Target Market, Compliance Status | New Scan page (extended) |
| AI Profiling + Matching | V1 | Mock data (real AI later) | Results / Dashboard |
| EUR-Lex Integration | V1 | Mock data (real API later) | Results / Dashboard |
| Dashboard | V1 | Working — improve scores + text | Dashboard page |
| Legal Risk Analysis | $60 | Clickable tab → preview + “In Preparation” badge | Sidebar tab |
| Regulation Newsletter | $150 | Clickable tab → preview + “In Preparation” badge | Sidebar tab |
| Company Analysis Fallback | $60 | Integrated into results (when no EUR-Lex match) | Results page behavior |
| Actionable Recommendations | Free | Clickable tab → preview + “In Preparation” badge | Sidebar tab or results section |
| Regulations (browse) | — | Shell tab → “In Preparation” badge | Sidebar tab (extra) |
| Settings | — | Shell tab → “In Preparation” badge | Sidebar tab (extra) |

Key Concept: “In Preparation” Tabs Purple-highlighted rows above get clickable sidebar tabs. When the investor clicks them, they see a designed preview page with: (1) a badge saying “In Preparation — Coming in V2”, (2) a visual mockup of what the feature will look like, and (3) a short description of how it works. This makes the product feel deep without building real functionality.

# Part 1: Today — Quick Fixes (~1 hour)

These are the fast changes before Raphael’s investor meeting. Do them in order, push to Vercel.

1. FIX MATCH SCORES + WHY TEXT ~10 min Change GDPR from 55% to 92%, ePrivacy to 85%. Fix the “1 EU countries” grammar. Replace generic reasons with specific ones.

| Regulation | Current | New | New “Why” text |
| --- | --- | --- | --- |
| GDPR | 55% | 92% | You process customer personal data and operate in the EU with employees. GDPR applies directly to your data processing. |
| ePrivacy Directive | 55% | 85% | As an online business in the EU, cookie consent and electronic communications rules apply to your digital presence. |
| Digital Services Act | ? | 78% | Digital service providers in the EU must comply with transparency and content moderation obligations. |
| AI Act | ? | 71% | If your technology includes AI/ML processing, the EU AI Act’s risk classification requirements may apply. |
| NIS2 Directive | ? | 58% | Tech companies above 50 employees in the EU are within scope of NIS2 cybersecurity requirements. |

2. DEPLOY TO VERCEL ~15 min Push changes, deploy, test the full flow, send Raphael the URL.

- git add + commit + push

- vercel deploy --prod (or auto-deploy if linked to main)

- Target URL: regscope.vercel.app

- Test: fill questionnaire → verify new scores + text → check Export Report button

- Message Raphael: “Here’s the dedicated link for your meeting: [URL]. Good luck!”

3. ADD RISK BADGES (IF TIME) ~15 min Colored High/Medium/Low badges next to each regulation score. Red for 80%+, amber for 60–79%, green below 60%.

Tailwind:

<span className="px-2 py-1 rounded-full text-xs font-medium bg-red-100 text-red-700">High Risk</span>

<span className="px-2 py-1 rounded-full text-xs font-medium bg-amber-100 text-amber-700">Medium</span>

<span className="px-2 py-1 rounded-full text-xs font-medium bg-green-100 text-green-700">Low</span>

# Part 2: 5-Day Rebuild Plan

After the investor meeting, this is the full scope. Turns the mock demo into an investor-ready product with V2 questionnaire and clickable “In Preparation” tabs for all V2 features.

## Day 1: Questionnaire V2 + Structure

Goal: Expand the questionnaire with V2 fields and restructure the sidebar navigation.

### Questionnaire V2 Fields to Add:

| Field | Type | Options | Step |
| --- | --- | --- | --- |
| Company Size | Segmented control | 1–10 ¦ 11–50 ¦ 51–200 ¦ 200+ | Step 2 (Operations) |
| Target Market | Multi-select chips | B2B ¦ B2C ¦ B2G | Step 2 (Operations) |
| Compliance Status | Segmented control | Not started ¦ In progress ¦ Partially compliant ¦ Certified | Step 3 (Compliance) |
| “No company yet” | Toggle | Changes flow to pre-launch mode | Step 1 (Basics) |

### Updated Sidebar Navigation:

| Tab | Status | What Happens on Click |
| --- | --- | --- |
| Dashboard | Working | Shows scan results (improved scores, risk badges, better text) |
| New Scan | Working | Questionnaire with V2 fields |
| Risk Analysis | Preview | “In Preparation” badge + mockup of severity breakdown per regulation |
| Newsletter | Preview | “In Preparation” badge + mockup of email digest template + frequency toggle |
| Recommendations | Preview | “In Preparation” badge + mockup of action items, insurance suggestions |
| Regulations | Shell | “In Preparation” badge + brief description of what’s coming |
| Settings | Shell | “In Preparation” badge + brief description of what’s coming |

## Day 2: “In Preparation” Tab Pages

Goal: Build the preview pages for Risk Analysis, Newsletter, and Recommendations. Each follows the same template:

“In Preparation” Page Template Each preview tab page has 3 elements: (1) A purple “In Preparation — Coming Soon” badge at the top, (2) A visual mockup showing what the feature will look like when built (static screenshot or designed HTML), (3) A 2–3 sentence description of how the feature works and what value it delivers.

### Risk Analysis Tab — Preview Content

Badge: “In Preparation — Legal Risk Analysis is being built. It will automatically identify compliance gaps and potential penalties specific to your business.”

Mockup shows: A table with regulation names, risk severity (High/Medium/Low with colors), compliance gap description, deadline, and potential penalty amount. Example: GDPR → High → “No Data Protection Officer appointed” → Q2 2026 → “Up to €20M or 4% turnover.”

How it works (shown on page): “GPT-5.2 analyzes your business profile against each matched regulation, identifying specific compliance gaps, deadlines, and potential penalty exposure. Results are categorized by severity.”

### Newsletter Tab — Preview Content

Badge: “In Preparation — Personalized regulation newsletters are being built. You’ll receive email digests matched to your compliance profile.”

Mockup shows: A preview of an email template with: RegScope header, “Your Weekly Regulation Update” title, 3 regulation update cards (title + “New amendment” / “Deadline approaching”), and a frequency toggle (Weekly / Monthly). Plus a “Send Test Newsletter” button (disabled/greyed out).

How it works (shown on page): “The system fetches recent EUR-Lex updates, matches them against your saved profile, generates a personalized digest, and sends it via email. Manual trigger for MVP, automated scheduling planned.”

### Recommendations Tab — Preview Content

Badge: “In Preparation — Actionable compliance recommendations are being built. Get step-by-step guidance tailored to your business.”

Mockup shows: A prioritized checklist with: compliance action items (“Appoint a Data Protection Officer”, “Conduct Data Protection Impact Assessment”), recommended insurance types (“Professional indemnity insurance for GDPR liability”), and a timeline (“Immediate / Within 30 days / Within 90 days”).

How it works (shown on page): “Based on matched regulations and risk analysis, GPT generates a prioritized action list: specific compliance steps, recommended insurance coverage types, suggested timeline, and where to find specialized help.”

### Regulations + Settings — Shell Pages

These are simpler — just the badge + a short description, no detailed mockup needed:

- Regulations: “In Preparation — A searchable database of EU regulations relevant to your industry, with direct links to official EUR-Lex sources.”

- Settings: “In Preparation — Customize your compliance focus areas, notification preferences, and email digest frequency.”

## Day 3: Results Page Polish

- Add summary stats bar at top (Regulations Found, High Priority, EU Countries, Compliance Score)

- Risk badges on every regulation card (High/Medium/Low with color)

- Add “Key Requirements” (2–3 bullets) and “Potential Penalty” to each card

- Better business profile summary text

- Multiple mock data scenarios (tech, e-commerce, healthcare) that trigger based on industry selection

## Day 4: Export + Pre-launch Flow

- Export Report: generates/downloads a PDF of the compliance scan results

- “No company yet” toggle: alternative questionnaire flow → outputs Pre-launch Compliance Checklist

- Business preview card (Step 3.5) showing AI-style summary before analysis runs

## Day 5: Polish + Deploy

- Mobile responsive design across all pages

- Smooth page transitions between questionnaire steps

- Loading animation tuning (3–4 seconds, feels real)

- Cross-browser testing

- Final Vercel deploy + send Raphael the production URL

Quick message to Raphael (send now) “Hi Raphael, demo is live and ready for your meeting. I’ve set up a dedicated URL: [Vercel URL]. Good luck with the investor! Let me know how it goes — I’m ready to kick off the full build as soon as you give the green light.”